# CR-001: Assessor Edit-on-Behalf ("Impersonation")

Change Request and Statement of Work under clause 9.5 of the Master Services Agreement

DRAFT v1, for the Customer's approval. Drafting notes are shown in blockquotes like this and must be removed before execution. No work will be undertaken until the Customer has approved this quote in writing (MSA clause 9.5(c)).

## 1. Reference and parties

| CR reference | CR-001 |
| --- | --- |
| Title | Assessor edit-on-behalf of an applicant ("impersonation") |
| Supplier | Result Driven Development LLC, trading as Meridian Technology Group |
| Customer | The John Whitgift Foundation |
| Governing agreement | Master Services Agreement dated 1 May 2026 (the "MSA") |
| Mechanism | Change control, MSA clause 9.5; on approval this document becomes the signed statement of work required by clause 9.5(d) |
| Classification | New major feature, excluded from the Annual Licence Fee under MSA clause 9.3, and therefore quoted separately |

Capitalised terms not defined here have the meanings given to them in the MSA.

## 2. Background and rationale

The Platform as accepted is built on a deliberate division of responsibility: the applicant completes the ten-section application form through the Applicant Portal, and after submission the form becomes read-only to the applicant (PRD AP-10) and is shown read-only to staff in the Admin Console (PRD AC-04). The only "on behalf of" capability in the accepted scope is document attachment: an assessor may upload supporting documents received by email (PRD DM-02; Feature Verification Checklist §13). There is no facility for an assessor to edit, correct or complete the form fields themselves; where a submitted form is inadequate, the accepted process is to reject and ask the applicant to restart (legacy process answer Q11).

The Customer has asked for a new capability allowing an assessor to enter or amend an applicant's form data on the applicant's behalf, for example where an application arrives by post or telephone, or where an applicant cannot complete the Portal unaided. The Customer's informal name for this is "impersonation".

This is net-new functionality that reverses an accepted design decision (read-only-after-submission; reject-and-restart). It is therefore handled as a change request rather than as support or a minor enhancement, and it carries an explicit Customer decision to depart from the accepted process, which approval of this CR provides.

## 3. Solution overview

The change will be implemented as scoped edit-on-behalf, not as true session impersonation.

Drafting note, why not "literal" impersonation. True session impersonation (the assessor's browser assumes the applicant's identity) is deliberately not proposed. It is worse for the very thing a bursary assessment depends on (a trustworthy record of who entered what), because the assessor's actions would be indistinguishable from the applicant's in the audit trail. Scoped edit-on-behalf keeps the assessor logged in as themselves, opens the relevant application's form for editing, and stamps every assessor-entered value with the assessor's identity. It is the safer, more auditable, and lower-risk design, and it mirrors the existing "uploaded by assessor" document indicator the Customer already accepted (Feature Verification Checklist §13).

In summary, an authorised assessor will be able to:

- open a nominated application's form in an editable mode from the Admin Console, including after submission;

- complete or amend any section of the ten-section form on the applicant's behalf, using the same validation rules the applicant is held to; and

- do so under a clear, persistent visual indication that they are editing on the applicant's behalf.

Every such edit is attributed to the assessor and recorded in the audit trail, and assessor-entered data is visually distinguished from applicant-entered data in the same spirit as the existing document indicator.

## 4. Scope of work

### 4.1 In scope

- (a) Assessor edit mode. A new, permission-gated path from the Admin Console application detail view that opens the application's form for editing by an assessor, reusing the existing ten-section form and its validation rather than building a parallel form.

- (b) Unlock of the read-only state. Controlled relaxation of the post-submission read-only rule for authorised assessors only, scoped to a single named application at a time. The form remains read-only to the applicant.

- (c) Permission and access control. The capability is restricted to the ASSESSOR role (and above); VIEWER (read-only) accounts cannot edit. Access is enforced at the server, including at the database row-security layer, so an assessor cannot reach an application they are not entitled to.

- (d) Provenance and audit. Every field or section saved by an assessor on behalf of an applicant is attributed to that assessor, written to the audit trail as a distinct action, and visually flagged in the form as "entered by assessor" (consistent with the existing "uploaded by assessor" document indicator).

- (e) Status and notification behaviour. Defined, predictable interaction with the existing application status / paused / missing-documents model, and a single agreed decision on whether the applicant is notified when an assessor edits their application (see Decision D-CR1-1 in §9).

- (f) Tests. Automated test coverage for the new permission path, the row-security rules, and the audit/provenance behaviour, consistent with the Platform's existing test suite.

- (g) Documentation. Update of the Admin & Assessor Guide and a new line item in the Feature Verification Checklist so the capability can be signed off in the same way as the rest of the Platform.

### 4.2 Out of scope

The following are explicitly not included in this CR and would be quoted separately if required:

- True session impersonation (assessor assuming the applicant's login/identity).

- A second-parent or multi-user login, or any change to the single-lead-applicant model (PRD AP-02).

- A dedicated postal/telephone intake workflow (queueing, batch entry, call-handling screens) beyond the single-application edit path in §4.1.

- Any change to the four-stage calculation model or the assessor's separate assessment data entry (these remain as accepted; this CR concerns the applicant form, not the assessment calculation).

- Applicant e-signature / re-declaration capture on an assessor-completed form, beyond the single notification decision in D-CR1-1.

- Migration or bulk back-entry of historical paper applications.

## 5. Acceptance criteria

The change is accepted when, on the staging environment and using an ASSESSOR account:

- An assessor can open a submitted application and edit any of its ten sections, with the same validation the applicant experiences.

- A VIEWER (read-only) account cannot access edit mode.

- The application remains read-only to the applicant throughout.

- While editing, the assessor sees a clear, persistent indication that they are acting on the applicant's behalf.

- Fields/sections saved by the assessor are visually distinguished from applicant-entered data.

- Each assessor edit appears in the audit trail, attributed to the assessor, with a timestamp.

- An assessor cannot reach or edit an application they are not entitled to (server- and row-security-enforced).

- The agreed notification behaviour (D-CR1-1) is implemented as decided.

- The Admin & Assessor Guide and the Feature Verification Checklist are updated to cover the capability.

These criteria will be folded into the Feature Verification Checklist as a new section so the Customer signs the change off using the established process.

## 6. Charges

| Item | Basis | Amount |
| --- | --- | --- |
| CR-001 Assessor edit-on-behalf | Fixed price | £600 (six hundred pounds sterling) |

- The fee is a fixed price for the scope set out in §4.1, offered in preference to time-and-materials against the indicative rate card in MSA Schedule 2 §4.

- The fee is stated net of VAT, on the basis described in MSA clause 11.5 (the Supplier is not registered for UK VAT as at the Effective Date; reverse charge applies where relevant).

- Invoicing: on Customer acceptance of the change (per §5), payable within thirty (30) days of the date of invoice, consistent with MSA clause 11.

Drafting note, pricing basis. The Build Fee (£5,000) and Annual Licence Fee (£7,000) are priced as a proportion of system scope and value, reflecting AI-assisted delivery rather than team-based effort. This CR is priced on the same logic: a modest share of total system scope, with a change-request uplift over a strict pro-rata because it is a discrete piece of work that (a) carries none of the shared overhead of the bundled build, (b) touches the three highest-risk layers (authentication, row-level security, and the audit trail), and (c) requires the design judgement to reverse an accepted policy safely. £600 is the agreed fixed price on that basis.

## 7. Timeline

Drafting note: confirm against the current branch (the missing-documents-workflow is in flight) and the next maintenance cycle.

- Indicative delivery: within [X] Business Days of written approval, delivered to the staging environment for the Customer's acceptance.

- Promotion to production follows Customer acceptance, under the normal release process, at a time agreed with the Customer.

## 8. Assumptions and dependencies

- The existing ten-section application form, its validation, the audit trail, and the role model (ASSESSOR / VIEWER) are reused as the basis for this work; no change to the calculation engine is required.

- Delivery follows the standard branch → staging → production workflow; the change is accepted on staging before any production promotion.

- The Customer provides a timely decision on D-CR1-1 (§9). Pricing assumes the single notification decision described there; a full applicant re-declaration / e-signature flow is out of scope (§4.2) and would be a separate CR.

- No change to infrastructure, vendors, or the Annual Licence Fee arises from this CR.

## 9. Open decision for the Customer

D-CR1-1, Applicant notification on assessor edit. When an assessor edits an application on an applicant's behalf, should the applicant be:

- (a) not notified (assessor edits silently; audit trail is the record); or

- (b) notified by email that their application was updated by the bursary team on their behalf.

Drafting note: the Supplier's recommendation is (b) for transparency and GDPR good practice (the applicant remains the data subject of the form), implemented as a single templated email reusing the existing email infrastructure. This is included within the £600 fixed price. Anything beyond a single notification (for example requiring the applicant to review and re-confirm an assessor-completed form) is out of scope (§4.2).

## 10. Signatures

On approval, this document constitutes the statement of work required by MSA clause 9.5(d) and is governed by the terms of the MSA.

|  | Supplier | Customer |
| --- | --- | --- |
| Name |  |  |
| Title |  |  |
| Signature |  |  |
| Date |  |  |